AccessibilityChecker

BFSG Compliance & WCAG 2.1 Testing Platform

for German Businesses & Web Agencies

COMPLETE PRODUCT & DEVELOPMENT PACKAGE

MVP Specification • Commercial Documentation • Development Phases • Go-to-Market

⚠️ BFSG DEADLINE: JUNE 28, 2025

Version 1.0 | January 2026

MVP Development: 5-7 Weeks | Market Entry Before Deadline Possible

# Table of Contents

## Part I: Strategic Documentation

1. Executive Summary

2. Market Analysis & Regulatory Framework

3. Product Vision & Positioning

4. Competitive Analysis

## Part II: Product Requirements (PRD)

5. User Personas

6. User Stories & Requirements

7. MVP Feature Specification

8. Non-Functional Requirements

## Part III: Technical Architecture

9. System Architecture

10. Technology Stack

11. WCAG Testing Logic & Rule Engine

12. API Specification

## Part IV: Commercial Documentation

13. Pricing Model & Monetization

14. Financial Projections

15. Go-to-Market Strategy

16. Sales Playbook

## Part V: Development Plan

17. Strategic Development Phases

18. Detailed Sprint Plan

19. Technical Milestones

20. Quality Assurance & Testing

## Part VI: Risks & Compliance

21. Risk Assessment & Mitigation

22. Legal Requirements

23. Success Metrics & KPIs

PART I: STRATEGIC DOCUMENTATION

# 1. Executive Summary

## The Opportunity

Germany's Accessibility Strengthening Act (BFSG) requires all businesses offering digital products and services to consumers to comply with accessibility standards (EN 301 549 / WCAG 2.1 Level AA) by June 28, 2025. According to Aktion Mensch's 2024 study, only 2.5% of German corporate websites currently meet these requirements.

This creates a massive market gap: Over 97% of affected businesses must take action within months or face fines up to €100,000 per violation and consumer lawsuits.

## The Solution: AccessibilityChecker

AccessibilityChecker is a web-based SaaS platform that enables German businesses and web agencies to automatically test websites for WCAG 2.1 AA compliance, generate German-language compliance reports with BFSG mapping, and track remediation progress.

Core Value Proposition: Check German BFSG compliance in 5 minutes - not 5 days.

## Key Value Propositions

- BFSG Focus: Explicit mapping of WCAG criteria to legal BFSG requirements

- German-First: Fully German interface, error reports, and remediation guides

- Agency-Friendly: White-label reports, multi-client management, reseller program

- Affordable: Starting at €49/month vs. €10,000+/year for enterprise solutions like Siteimprove

- Actionable: Concrete code examples and priority rankings for efficient remediation

## Business Model

Freemium SaaS with tiered subscriptions: Free (5 pages), Starter (€49/month), Professional (€99/month), Agency (€249/month). Additional: Enterprise tier on request and one-time audit reports.

## Key Metrics

| Metric | Value | Source |
| --- | --- | --- |
| BFSG Deadline | June 28, 2025 | §28 BFSG |
| Non-Compliant Websites DE | 97.5% | Aktion Mensch 2024 |
| Maximum Fine | €100,000 per violation | §37 BFSG |
| Affected Companies (E-Commerce) | ~800,000 | Destatis/HDE |
| Agencies in Germany | ~15,000 | BVDW 2024 |
| MVP Development Time | 5-7 weeks | Technical Estimate |
| Break-Even | Month 3-4 | Financial Model |

## Target Milestones

| Milestone | Timeline | Target |
| --- | --- | --- |
| MVP Launch | Week 5-6 | Core scanning + German reports live |
| First 50 Users | Week 8 | Free tier validated |
| First 10 Paying Customers | Week 10 | €490+ MRR |
| 3 Agency Partners | Week 12 | White-label active |
| €5,000 MRR | Month 4 | ~60 paying customers |
| BFSG Deadline Marketing Peak | June 2025 | Maximum visibility |
| €20,000 MRR | Month 9 | ~200 paying customers |

# 2. Market Analysis & Regulatory Framework

## 2.1 The BFSG in Detail

### Legal Basis

- Barrierefreiheitsstärkungsgesetz (BFSG): Federal Law Gazette 2021 I p. 2970, effective June 28, 2022

- Implementation of EU Directive 2019/882 (European Accessibility Act)

- Application Deadline: From June 28, 2025 for all affected products and services

- Enforcement Authority: Market surveillance authorities of the German states

### Affected Digital Services (§1 Para. 3 BFSG)

- E-commerce websites and apps (online shops, booking platforms)

- Banking services (online banking, mobile banking)

- Electronic communication services

- Passenger transport services (booking systems)

- E-books and related software

- Audiovisual media services

### Requirements (§3 BFSG, Annex 1)

- Perceivable: Information and UI must be perceivable by all users

- Operable: Navigation and interaction must be possible for all users

- Understandable: Content and operation must be understandable

- Robust: Compatibility with assistive technologies

- Technical Standard: EN 301 549 references WCAG 2.1 Level AA

### Penalties (§37 BFSG)

| Violation | Fine | Additional Consequences |
| --- | --- | --- |
| Administrative offense per §37 | Up to €100,000 | Per individual violation |
| Repeated violations | Cumulative fines | Increased scrutiny |
| Consumer rights §32 | Injunctive relief | Consumer associations can sue |
| Competition law | Cease and desist possible | UWG violations conceivable |

### Exceptions (§2 BFSG)

- Micro-enterprises: <10 employees AND <€2M annual revenue (services only)

- Disproportionate burden: Must be demonstrated and documented

- B2B-only: Offerings directed exclusively at businesses (no consumers)

## 2.2 WCAG 2.1 Level AA - Technical Standard

The Web Content Accessibility Guidelines (WCAG) 2.1 define 50 success criteria for Level AA compliance, organized into 4 principles:

| Principle | Level A Criteria | Level AA Criteria | Examples |
| --- | --- | --- | --- |
| 1. Perceivable | 9 | 4 | Alt text, contrast, captions |
| 2. Operable | 14 | 6 | Keyboard nav, focus, time limits |
| 3. Understandable | 5 | 4 | Language, consistency, error prevention |
| 4. Robust | 2 | 0 | Parsing, name/role/value |
| Total | 30 | 20 | 50 criteria for AA |

## 2.3 Market Size Germany

### Total Addressable Market (TAM)

- E-commerce companies with B2C web presence: ~800,000 (HDE/Destatis)

- Web agencies and digital service providers: ~15,000 (BVDW)

- Corporate websites with consumer offerings: ~2 million

- Estimated TAM for accessibility tools: €200-300M/year

### Serviceable Addressable Market (SAM)

- SME e-commerce (10-250 employees) without enterprise budget: ~150,000 companies

- Web agencies with SME focus: ~8,000

- Estimated SAM value: €50-80M/year

### Serviceable Obtainable Market (SOM) - Year 1

- Target: 0.1% of SME market = ~150 companies

- Plus: 30-50 agencies

- Revenue potential Year 1: €150,000-300,000 ARR

# 3. Product Vision & Positioning

## 3.1 Vision

Make digital accessibility achievable for every German business.

## 3.2 Mission

AccessibilityChecker empowers German businesses and web agencies to achieve and document BFSG compliance efficiently - without expensive consultants or enterprise software. We translate complex WCAG requirements into understandable, actionable recommendations in German.

## 3.3 Product Principles

- BFSG-Centric: Every feature aligned with German legal compliance

- Understandable: Translate technical issues into business language

- Actionable: Concrete solutions, not just problem lists

- Documentable: Provable compliance for authorities

- Agency-Scalable: Multi-client, white-label, reseller-ready

- Privacy-First: GDPR-compliant, no unnecessary data storage

## 3.4 Positioning Statement

For German SMEs and web agencies who need to demonstrate BFSG compliance, AccessibilityChecker is the only testing platform that combines automated WCAG scans with German BFSG reports and concrete remediation guides. Unlike Siteimprove or accessiBe, AccessibilityChecker is affordable, German-focused, and delivers real compliance rather than superficial overlays.

## 3.5 Differentiation

| Feature | AccessibilityChecker | Siteimprove | accessiBe | WAVE |
| --- | --- | --- | --- | --- |
| BFSG Mapping | ✓ Explicit | ✗ | ✗ | ✗ |
| German Reports | ✓ Complete | Partial | ✗ | ✗ |
| Price/Month | From €49 | €10,000+/year | From €490/year | Free/limited |
| Fix Instructions DE | ✓ With code | EN only | Overlay focus | Basic |
| Agency White-Label | ✓ | Enterprise only | ✗ | ✗ |
| Monitoring | ✓ | ✓ | ✗ | ✗ |
| Compliance Proof | ✓ PDF/Export | ✓ | Problematic | ✗ |

# 4. Competitive Analysis

## 4.1 Direct Competitors

### Enterprise Segment

- Siteimprove: Market leader, ~€10,000-50,000/year, comprehensive but expensive, English-focused

- Monsido: Similar to Siteimprove, €5,000-20,000/year, less Germany focus

- Silktide: UK-based, €3,000-15,000/year, good reports but no BFSG specifics

- Deque axe Monitor: Enterprise pricing, very technical, for DevOps

### SME/Self-Service Segment

- accessiBe: Overlay solution (~€490/year), criticized by experts, no real compliance

- UserWay: Similar to accessiBe, overlay approach

- Pope Tech: US-based, ~$500-2,000/year, no German reports

- Tenon.io: API-focused, for developers, no business reporting

### Free Tools

- WAVE (WebAIM): Browser extension, good but limited, no reports

- axe DevTools: Browser extension, technical, no business overview

- Lighthouse: Google tool, basic check, no compliance documentation

- BITV-Test (BIK): Manual testing procedure, no automation

## 4.2 Competitive Gap

No solution combines: Affordable + German + BFSG-specific + Agency-ready + Real Compliance

| Requirement | Market Coverage | AccessibilityChecker Approach |
| --- | --- | --- |
| German BFSG Reports | Non-existent | Explicit BFSG mapping in all reports |
| SME Pricing (<€100/mo) | Few options | Starter from €49/month |
| Agency Scaling | Enterprise only | White-label from Agency tier |
| Fix Instructions DE | Mostly English | Fully German with code examples |
| No Overlay Tricks | accessiBe/UserWay | Real testing, no fake compliance |

## 4.3 Criticism of Overlay Solutions

accessiBe and similar overlay solutions have been heavily criticized by the accessibility community:

- No real compliance: Overlays don't change source code, problems remain

- Legally questionable: Multiple lawsuits in the US; not yet tested in Germany

- Disability organizations warn: German Blind Association (DBSV), BIENE jury critical

- Technical issues: Overlays can interfere with assistive technologies

AccessibilityChecker Positioning: We help find and fix real problems - no band-aid solutions.

PART II: PRODUCT REQUIREMENTS (PRD)

# 5. User Personas

## Persona 1: Lisa - E-Commerce Marketing Manager

- Demographics: 34 years old, Marketing Lead at mid-sized online shop (45 employees)

- Tech Competence: Uses CMS (Shopify/WooCommerce), no coding background

- Situation: Has heard about BFSG, doesn't know where to start; boss asking for status

- Pain Points: No time for lengthy audits; doesn't understand technical error reports

- Goals: Quickly know where she stands; prioritized to-do list; proof for management

- Quote: 'I need a report I can show my boss - in German and understandable.'

## Persona 2: Markus - Agency Owner

- Demographics: 42 years old, CEO of web agency with 8 employees

- Tech Competence: Understands web technologies, codes little himself

- Situation: Clients asking about BFSG compliance; wants to build new service offering

- Pain Points: Needs tool for multiple clients; doesn't want to dilute brand

- Goals: Client dashboards, white-label reports, scalable solution

- Quote: 'I want to deliver professional audits to my clients - under my brand.'

## Persona 3: Thomas - Frontend Developer

- Demographics: 28 years old, Frontend Developer at digital agency

- Tech Competence: Very high, knows WCAG theoretically, needs practical help

- Situation: Tasked with making existing client projects BFSG-compliant

- Pain Points: Manual testing takes too long; needs concrete code fixes

- Goals: Automated scans in CI/CD; code snippets for quick fixes

- Quote: 'Tell me exactly which line of code is the problem and how to fix it.'

## Persona 4: Dr. Sabine Müller - Compliance Officer

- Demographics: 48 years old, Compliance Manager at insurance company (500 employees)

- Tech Competence: Low, understands regulations very well

- Situation: Must demonstrate BFSG compliance to board and authorities

- Pain Points: Needs documented evidence; no technical details

- Goals: Legally sound documentation; audit trail; regular reports

- Quote: 'I need evidence I can present to market surveillance authorities.'

# 6. User Stories & Requirements

## 6.1 Core User Stories - MVP

### Scanning & Validation

- As a marketing manager, I want to enter my website URL and start an accessibility scan so I can learn the current status.

- As a user, I want the scan to automatically crawl all linked pages (up to limit) so I get a complete overview.

- As a user, I want to see scan progress in real-time so I know how long it will take.

- As a user, I want to run scans for single pages or entire domains.

### Results & Reports

- As a user, I want an overview of all found issues sorted by severity so I can prioritize.

- As a user, I want to see a German explanation and fix instruction for each issue.

- As a user, I want to see which WCAG criteria and which BFSG paragraphs are affected.

- As a user, I want to download a PDF report that I can share with colleagues.

- As a user, I want to see the overall compliance score of my website (e.g., 73% compliant).

### Monitoring & History

- As a user, I want to schedule regular automatic scans (weekly/monthly).

- As a user, I want to be notified by email when new critical issues are found.

- As a user, I want to see progress over time (before/after comparison).

### Agency Features (Post-MVP)

- As an agency owner, I want to manage multiple client websites in one dashboard.

- As an agency, I want to create white-label reports with my logo and branding.

- As an agency, I want to give clients read access to their own dashboards.

## 6.2 Functional Requirements - MVP

### FR-1: Website Crawling

- URL input with domain validation

- Automatic crawling of linked pages (respects robots.txt)

- Crawl limit by plan (5/100/500/1000 pages)

- Support for JavaScript-rendered pages (headless browser)

- Sitemap.xml parsing as alternative to crawling

### FR-2: WCAG Testing

- Integration of axe-core for automated tests

- Testing of all WCAG 2.1 Level A and AA criteria (where automatable)

- Categorization: Error / Warning / Best Practice

- Element identification with CSS selector and XPath

- Screenshot capture of affected element

### FR-3: German Localization

- Translation of all axe-core rule descriptions (80+ rules)

- German fix instructions with code examples

- BFSG mapping: Assignment to §§ and Annex 1 sections

- Complete German UI (navigation, labels, error messages)

### FR-4: Reporting

- Web dashboard with results overview and drill-down

- PDF export with branding option (logo upload)

- Compliance score calculation (weighted average)

- Comparison between scans (trend visualization)

# 7. MVP Feature Specification

## 7.1 MVP Scope Definition

The MVP focuses on core value: Quickly and clearly showing German businesses whether and where their website has BFSG issues.

### In Scope (MVP)

- Single-page scan via URL input

- Multi-page crawl (up to plan limit)

- axe-core based WCAG 2.1 A/AA testing

- German error descriptions and fix tips

- BFSG paragraph mapping

- Compliance score (0-100%)

- Web dashboard with results display

- PDF report export (German)

- User registration and login

- Basic billing (Stripe)

- Scan history (last 5/30/90 days depending on plan)

### Out of Scope (MVP, later)

- Scheduled/automatic scans (V1.5)

- Email notifications (V1.5)

- Multi-client dashboard (V2.0)

- White-label reports (V2.0)

- API access (V2.0)

- CI/CD integration (V2.5)

- Manual test checklists (V3.0)

## 7.2 Feature Prioritization (MoSCoW)

| Feature | Priority | Rationale |
| --- | --- | --- |
| URL input + single-page scan | MUST | Core function, essential |
| axe-core WCAG testing | MUST | Technical foundation |
| German error texts | MUST | Core value proposition |
| BFSG mapping | MUST | Differentiation |
| Web dashboard results | MUST | Usability |
| Multi-page crawl | MUST | Practical utility |
| PDF report | MUST | Documentation need |
| User accounts | MUST | Monetization |
| Stripe billing | MUST | Monetization |
| Compliance score | SHOULD | Quick overview |
| Scan history | SHOULD | Progress tracking |
| Element screenshots | SHOULD | Understandability |
| Scheduled scans | COULD | Convenience, post-MVP |
| API access | COULD | Developer segment, post-MVP |
| White-label | WON'T (MVP) | Agency tier, V2.0 |

## 7.3 WCAG Test Coverage

Automated tests can fully check ~30-40% of WCAG criteria and partially check ~30%. AccessibilityChecker focuses on automatable criteria and transparently communicates limitations:

| Category | Example Criteria | Automatable | Portion |
| --- | --- | --- | --- |
| Fully Automated | Contrast, alt texts (existence), form labels | 100% | ~25 criteria |
| Partially Automated | Link texts, heading structure, focus order | ~70% | ~15 criteria |
| Manual Required | Caption quality, timing adjustment, consistency | 0% | ~10 criteria |

Important: AccessibilityChecker indicates that automated tests find ~40% of issues. For full compliance, additional manual testing is recommended.

# 8. Non-Functional Requirements

| Category | Requirement | Target | Measurement |
| --- | --- | --- | --- |
| Performance | Single-page scan | <10 seconds | Server logs |
| Performance | 100-page crawl | <5 minutes | Job monitoring |
| Performance | Report generation | <5 seconds | Response time |
| Availability | Uptime | 99.5% monthly | Monitoring |
| Scalability | Concurrent scans | 50+ | Load testing |
| Security | Data transmission | TLS 1.3 | SSL Labs |
| Security | Passwords | bcrypt, min. 8 chars | Code review |
| Privacy | Scan data retention | Max. 90 days | DB policy |
| Privacy | Hosting | Germany/EU | Contract |
| Accessibility | Own website | WCAG 2.1 AA | Self-test |
| Localization | Language | German 100%, EN 80% | Translation |
| Browser Support | Modern browsers | Chrome, Firefox, Safari, Edge | Testing |

PART III: TECHNICAL ARCHITECTURE

# 9. System Architecture

## 9.1 Architecture Overview

AccessibilityChecker follows a modern, event-driven microservice architecture with clear separation between frontend, API, and scan workers:

- Frontend (React SPA): User interface, dashboard, report view

- API Gateway (FastAPI): Authentication, request routing, rate limiting

- Scan Orchestrator: Job scheduling, crawler coordination, result aggregation

- Scan Workers (Node.js + Puppeteer): Headless browser, axe-core execution

- Report Generator: PDF creation, template rendering

- Database (PostgreSQL): User data, scan results, subscriptions

- Queue (Redis/BullMQ): Job queue for asynchronous scans

- Object Storage (S3): Screenshots, PDF reports, scan snapshots

## 9.2 Data Flow

Scan Flow:

- User enters URL → Frontend sends to API

- API validates, creates scan job in DB, pushes to queue

- Scan worker takes job, starts Puppeteer with URL

- Crawler identifies links, adds sub-jobs (up to limit)

- Per page: Puppeteer loads, injects axe-core, executes

- axe-core results collected, screenshots taken

- Worker sends results to API → DB storage

- After completion: Aggregation, score calculation

- Frontend receives update via polling/WebSocket

## 9.3 Security Architecture

- Authentication: JWT with 15min expiry, refresh tokens (7 days)

- Authorization: Role-based (User, Agency, Admin)

- API Security: Rate limiting (100 req/min), CORS, input validation

- Scan Isolation: Each scan in separate browser context

- Secrets: Environment variables, no hardcoding

- GDPR: Data processing agreements with hosts, deletion deadlines, data minimization

# 10. Technology Stack

| Layer | Technology | Version | Rationale |
| --- | --- | --- | --- |
| Frontend | React + TypeScript | 18.x | Type safety, large ecosystem |
| UI Framework | Tailwind CSS | 3.x | Fast styling, consistent |
| Charts | Recharts | 2.x | React-native, good docs |
| Backend API | Python FastAPI | 0.100+ | Async, auto-docs, fast |
| Scan Engine | Node.js | 20 LTS | Puppeteer compatibility |
| Browser Automation | Puppeteer | 21.x | Best Chrome support |
| A11y Testing | axe-core | 4.8+ | De-facto standard, maintained |
| Database | PostgreSQL | 15+ | Reliable, JSON support |
| Cache/Queue | Redis + BullMQ | 7.x / 4.x | Proven, simple |
| Object Storage | MinIO (S3-API) | Latest | Self-hosted, S3-compatible |
| PDF Generation | Puppeteer/PDFKit | - | Flexible, HTML-to-PDF |
| Payments | Stripe | - | EU-compliant, well documented |
| Hosting | Hetzner Cloud | - | German, GDPR, affordable |
| Containerization | Docker | - | Deployment consistency |
| CI/CD | GitHub Actions | - | Simple, free for public |
| Monitoring | Sentry + Prometheus | - | Errors + metrics |

## 10.1 Infrastructure Costs (MVP Phase)

| Component | Specification | Cost/Month |
| --- | --- | --- |
| App Server | Hetzner CX31 (4 vCPU, 8GB) | €15 |
| Scan Worker(s) | Hetzner CX21 x2 (2 vCPU, 4GB) | €20 |
| Database | Hetzner CX11 + PostgreSQL | €8 |
| Redis | Hetzner CX11 | €5 |
| Object Storage | Hetzner S3 (50GB) | €3 |
| Domain + SSL | Cloudflare (Free) | €0 |
| E-Mail (Transactional) | Mailgun Starter | €15 |
| Monitoring | Sentry Developer | €0 |
| Total |  | ~€66/month |

# 11. WCAG Testing Logic & Rule Engine

## 11.1 axe-core Integration

axe-core is an open-source accessibility testing engine developed by Deque Systems. It's the de-facto standard for automated WCAG testing and is used by Microsoft, Google, and other major companies.

- 85+ accessibility rules for WCAG 2.0, 2.1, 2.2

- Categorization: violations, passes, incomplete, inapplicable

- Detailed error information including DOM nodes

- Active maintenance, regular updates

## 11.2 German Rule Translation

Each axe-core rule is extended with the following German content:

| Field | Example (color-contrast) | Source |
| --- | --- | --- |
| rule_id | color-contrast | axe-core |
| wcag_criteria | 1.4.3 Contrast (Minimum) | WCAG 2.1 |
| bfsg_reference | §3 Para. 2 No. 1 BFSG, Annex 1 Section I | BFSG |
| title_de | Insufficient color contrast | Custom translation |
| description_de | The contrast between foreground and background color is too low for normal text size. | Custom |
| impact_de | Users with visual impairments cannot read the text. | Custom |
| fix_de | Increase contrast to at least 4.5:1. Use a contrast calculator. | Custom |
| code_example | color: #333; background: #fff; /* 12.6:1 */ | Custom |

## 11.3 BFSG Mapping Examples

| WCAG Criterion | BFSG Reference | Requirement |
| --- | --- | --- |
| 1.1.1 Non-text Content | Annex 1, Section I, No. 1a | Text alternatives for non-text content |
| 1.4.3 Contrast (Minimum) | Annex 1, Section I, No. 1a | Ensure perceivability |
| 2.1.1 Keyboard | Annex 1, Section I, No. 1b | Operability without mouse |
| 2.4.4 Link Purpose | Annex 1, Section I, No. 1c | Understandability of links |
| 3.3.2 Labels or Instructions | Annex 1, Section I, No. 1c | Understandable forms |
| 4.1.2 Name, Role, Value | Annex 1, Section I, No. 1d | Compatibility with assistive tech |

## 11.4 Compliance Score Calculation

The compliance score is calculated as follows:

- Basis: Number of rules passed / Number of applicable rules × 100

- Weighting by impact: Critical (×3), Serious (×2), Moderate (×1), Minor (×0.5)

- Score ranges: 90-100% = Good, 70-89% = Needs improvement, <70% = Critical

- Note: Score based only on automatically testable criteria (~40% of WCAG)

# 12. API Specification (Preview)

## 12.1 Core Endpoints

### POST /api/v1/scans

Starts a new accessibility scan.

- Request Body: { "url": "https://example.de", "crawl": true, "max_pages": 100 }

- Response: { "scan_id": "uuid", "status": "queued", "estimated_time": 120 }

### GET /api/v1/scans/{scan_id}

Retrieves status and results of a scan.

- Response: { "status": "completed", "score": 73, "pages_scanned": 45, "issues": [...] }

### GET /api/v1/scans/{scan_id}/report

Generates PDF report.

- Query Params: ?format=pdf&lang=de&branding=true

- Response: PDF file (application/pdf)

### GET /api/v1/scans/{scan_id}/issues

Lists all found issues with pagination.

- Query Params: ?page=1&per_page=50&severity=critical,serious

- Response: { "issues": [...], "total": 234, "page": 1 }

## 12.2 Issue Object Structure

Each issue contains:

- id: Unique ID

- rule_id: axe-core rule ID (e.g., 'color-contrast')

- wcag: Array of affected WCAG criteria

- bfsg_ref: BFSG paragraph reference

- impact: critical | serious | moderate | minor

- title_de: German short description

- description_de: Detailed explanation in German

- fix_suggestion_de: Fix instructions in German

- element: { selector: string, html_snippet: string }

- page_url: URL of affected page

- screenshot_url: Optional, screenshot of element

PART IV: COMMERCIAL DOCUMENTATION

# 13. Pricing Model & Monetization

## 13.1 Pricing Strategy

Value-based pricing anchored to:

- Alternative costs: Siteimprove (€10,000+/year), manual audits (€2,000-10,000 one-time)

- Risk costs: BFSG fines up to €100,000, reputational damage

- Opportunity costs: ~15% of population with disabilities as potential customers

## 13.2 Plan Structure

| Feature | Free | Starter €49/mo | Professional €99/mo | Agency €249/mo |
| --- | --- | --- | --- | --- |
| Pages per scan | 5 | 100 | 500 | 1,000 |
| Domains | 1 | 1 | 3 | 10 |
| Scans per month | 3 | 20 | Unlimited | Unlimited |
| BFSG Reports (PDF) | Watermark | ✓ | ✓ | White-label |
| Fix instructions DE | Basic | Complete | Complete + code | Complete + code |
| Scan history | 7 days | 30 days | 1 year | Unlimited |
| Scheduled scans | ✗ | ✗ | Weekly | Daily |
| Email alerts | ✗ | ✗ | ✓ | ✓ |
| Multi-client | ✗ | ✗ | ✗ | ✓ (up to 10) |
| API access | ✗ | ✗ | 1,000 calls/mo | 5,000 calls/mo |
| Support | Community | Email (48h) | Email (24h) | Priority + phone |

## 13.3 Additional Revenue Streams

- One-time audit reports: €149 for single report without subscription (lead generation)

- Enterprise tier: Custom from €499/mo for large companies

- Agency reseller: 30% discount on client licenses for partners

- Add-ons (later): Manual audit referrals, training

## 13.4 Annual Discounts

- Starter: €470/year (save €118, ~20%)

- Professional: €950/year (save €238, ~20%)

- Agency: €2,390/year (save €598, ~20%)

# 14. Financial Projections

## 14.1 Revenue Forecast (12 Months)

| Monthly Recurring Revenue (MRR) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Month | Free | Starter | Prof. | Agency | MRR | Cumulative |
| M1 | 100 | 3 | 1 | 0 | €246 | €246 |
| M2 | 300 | 8 | 3 | 1 | €838 | €1,084 |
| M3 | 600 | 15 | 6 | 2 | €1,827 | €2,911 |
| M4 | 1,000 | 25 | 12 | 4 | €3,409 | €6,320 |
| M5 | 1,500 | 40 | 20 | 6 | €5,434 | €11,754 |
| M6 (BFSG!) | 3,000 | 80 | 40 | 12 | €10,868 | €22,622 |
| M7 | 4,000 | 100 | 55 | 18 | €14,939 | €37,561 |
| M8 | 5,000 | 120 | 70 | 22 | €18,378 | €55,939 |
| M9 | 6,000 | 140 | 85 | 28 | €22,309 | €78,248 |
| M12 | 10,000 | 200 | 130 | 45 | €35,955 | €168,000 |

## 14.2 Cost Structure

| Monthly Operating Costs |  |  |  |
| --- | --- | --- | --- |
| Category | M1 | M6 | M12 |
| Infrastructure | €70 | €200 | €500 |
| Third-party (APIs, tools) | €30 | €100 | €200 |
| Payment processing (3%) | €7 | €326 | €1,079 |
| Marketing | €200 | €1,000 | €2,000 |
| Legal | €50 | €100 | €150 |
| Support (from M6: freelancer) | €0 | €500 | €1,000 |
| Total Costs | €357 | €2,226 | €4,929 |
| Net Profit | -€111 | €8,642 | €31,026 |

## 14.3 Break-Even Analysis

- Fixed costs (infrastructure + tools): ~€100/month

- Variable cost per scan: ~€0.02 (compute)

- Break-even MRR: ~€400

- Break-even customers: ~6 Starter + 1 Professional

- Expected break-even: Month 2-3

# 15. Go-to-Market Strategy

## 15.1 Launch Phases

### Phase 1: Soft Launch (Week 5-7)

- Release MVP to beta testers (20-50 users)

- Focus: Validate core value, bug fixing

- Channels: Personal network, LinkedIn posts

### Phase 2: Public Launch (Week 8-10)

- Activate paid tiers

- Product Hunt launch (German + international)

- Press releases to tech media (t3n, Gründerszene)

- Start LinkedIn campaign

### Phase 3: BFSG Deadline Push (March-June 2025)

- Intensive content marketing around deadline

- Webinars with chambers of commerce and industry associations

- Actively promote agency partner program

- Deadline countdown campaigns

## 15.2 SEO Strategy

### Primary Keywords

- 'BFSG Compliance' / 'BFSG requirements' - 2,000+ searches/month

- 'Website accessibility check' - 1,500+ searches/month

- 'WCAG test' / 'WCAG check' - 1,000+ searches/month

- 'Barrierefreiheitsstärkungsgesetz' - 3,000+ searches/month

- 'Make website accessible' - 800+ searches/month

### Content Plan

- Pillar Page: 'BFSG Compliance Guide 2025: Everything You Need to Know'

- Week 1: 'BFSG Checklist: 10 Points Every Website Must Meet'

- Week 2: 'WCAG 2.1 AA Explained in German - All 50 Criteria'

- Week 3: 'BFSG Exceptions: Does the Law Apply to Your Business?'

- Week 4: 'accessiBe and Overlays: Why They're Not a Real Solution'

- Week 5: 'Accessibility for Shopify/WooCommerce - Practical Guide'

- Week 6: 'BFSG Penalties: What Happens If You Don't Comply?'

- Week 7: 'Accessibility for Web Agencies: New Business Opportunity'

- Week 8: 'Free BFSG Quick-Check for Your Website'

## 15.3 Partnership Strategy

### Agency Partner Program

- Target: Web agencies with 5-50 employees

- Offer: 30% discount on Agency tier for resale

- Co-marketing: Joint webinars, case studies

- Year 1 goal: 50 agency partners

### Chamber/Association Partnerships

- Offer: Free webinars on BFSG compliance

- Goal: Chambers as multipliers for member companies

- Format: 60-minute webinar + live demo

# 16. Sales Playbook

## 16.1 Ideal Customer Profile (ICP)

### ICP 1: E-Commerce SME

- Industry: Online retail, services with booking

- Size: 20-200 employees, €2-50M revenue

- Website: Shopify, WooCommerce, Magento, Custom

- Trigger: BFSG deadline, customer complaint, competitor advertising accessibility

- Decision maker: Marketing lead, E-Commerce lead, CEO

### ICP 2: Web Agency

- Size: 5-30 employees

- Clients: SMEs with websites

- Trigger: Client inquiries about BFSG, building new service offering

- Decision maker: CEO, Head of Development

## 16.2 Messaging Framework

### Elevator Pitch (30 seconds)

'From June 2025, all German e-commerce websites must be accessible - or face fines up to €100,000. AccessibilityChecker tests your website for BFSG compliance in 5 minutes and shows you exactly what to change - in German and understandable. From €49 per month.'

### Value Propositions by Persona

Marketing Manager: 'In 5 minutes you'll know if your website is BFSG-compliant. Including a report for your boss.'

Agency: 'Offer your clients BFSG audits as a new business - under your brand.'

Developer: 'Concrete code fixes instead of abstract error lists. Know which line is the problem.'

Compliance: 'Documented BFSG evidence for market surveillance. All in German.'

## 16.3 Objection Handling

| Objection | Response |
| --- | --- |
| 'We have accessiBe' | 'accessiBe overlays don't provide real compliance - disability organizations warn against them. AccessibilityChecker shows real problems so you can actually fix them.' |
| 'Too expensive' | '€49/month is less than 1 hour of developer time. A cease-and-desist letter or €100,000 fine costs much more.' |
| 'Deadline is far away' | 'Most websites have 50-200 issues. Fixing takes months. Start now and be prepared.' |
| 'Our developer can do it' | 'Understanding and prioritizing axe-core takes weeks. AccessibilityChecker delivers prioritized German instructions immediately.' |
| 'Doesn't apply to us' | 'The exception only applies to B2B-only with <10 employees AND <€2M. If you reach consumers, you're affected.' |

PART V: DEVELOPMENT PLAN

# 17. Strategic Development Phases

## 17.1 Phase Overview

| Phase | Timeline | Focus | Deliverables | Success Criteria |
| --- | --- | --- | --- | --- |
| Phase 0 | Week 1 | Setup & Foundation | Repo, CI/CD, Infra, Domain | Deployment works |
| Phase 1 | Week 2-3 | Scan Engine | Crawler, axe-core, Results | 10-page scan runs |
| Phase 2 | Week 3-4 | German Localization | Translations, BFSG mapping | 80+ rules translated |
| Phase 3 | Week 4-5 | Frontend & Dashboard | React app, Results display | Scan E2E works |
| Phase 4 | Week 5-6 | Reporting & Billing | PDF export, Stripe, User auth | Paid scan possible |
| Phase 5 | Week 6-7 | Polish & Beta | Bug fixing, Legal, Onboarding | 50 beta users |
| V1.0 | Week 8 | Public Launch | Marketing, PR, Product Hunt | 10 paying customers |

## 17.2 Post-MVP Roadmap

| Version | Timeline | Focus | Key Features |
| --- | --- | --- | --- |
| V1.5 | Week 10-14 | Monitoring & Alerts | Scheduled scans, email notifications, trend charts |
| V2.0 | Month 4-5 | Agency Features | Multi-client, white-label, client accounts |
| V2.5 | Month 6-7 | Developer Features | API access, webhooks, CI/CD integration |
| V3.0 | Month 8-10 | Enterprise | SSO, custom branding, SLA, on-premise option |
| V3.5 | Month 11-12 | Manual Tests | Test checklists, audit protocol, certificates |

# 18. Detailed Sprint Plan

## Phase 0: Setup & Foundation (Week 1)

### Day 1-2: Project Setup

- Create GitHub repository (monorepo: /frontend, /api, /scanner)

- CI/CD pipeline with GitHub Actions (Lint, Test, Deploy)

- Docker-compose for local development

- Register domain (accessibility-checker.de or similar)

### Day 3-4: Infrastructure

- Provision Hetzner servers (App, Worker, DB)

- PostgreSQL setup with schema migrations (Alembic)

- Install Redis for queue system

- Configure MinIO for object storage

### Day 5: Base Architecture

- FastAPI project scaffolding with router structure

- Initialize React app with Vite

- BullMQ worker base structure

- Environment configuration (.env, secrets)

## Phase 1: Scan Engine (Week 2-3)

### Day 6-8: Crawler Implementation

- Puppeteer-based crawler with headless Chrome

- URL validation and normalization

- Link extraction and domain filtering

- Robots.txt respect

- Crawl depth and page limit logic

### Day 9-11: axe-core Integration

- Inject axe-core into Puppeteer context

- Scan execution and result capture

- Result parsing and structuring

- Screenshot capture for affected elements

### Day 12-14: Job System

- BullMQ job queues for scan jobs

- Worker pool management (concurrent scans)

- Progress tracking and status updates

- Error handling and retry logic

- Result aggregation for multi-page scans

## Phase 2: German Localization (Week 3-4)

### Day 15-17: Rule Translations

- Create JSON file with all axe-core rules

- German translations for 85+ rules

- Severity mapping (critical/serious/moderate/minor)

- BFSG paragraph assignment per rule

### Day 18-20: Fix Instructions

- German fix suggestions for each rule

- Code examples for common problems

- Resource links to further information

- Native speaker review

## Phase 3: Frontend & Dashboard (Week 4-5)

### Day 21-23: Core UI Components

- Landing page with value proposition

- URL input and scan start interface

- Progress indicator during scan

- Layout system with Tailwind

### Day 24-26: Results Dashboard

- Score overview with traffic light system

- Issue list with filter and search

- Detail view per issue with fix instructions

- Page overview for multi-page scan

### Day 27-28: Interactive Features

- Element highlighting on screenshot

- Expandable sections for details

- Copy-to-clipboard for CSS selectors

- Responsive design for mobile

## Phase 4: Reporting & Billing (Week 5-6)

### Day 29-31: PDF Report Generator

- Create HTML template for report

- Puppeteer PDF rendering

- BFSG compliance statement integration

- Branding option (logo upload)

### Day 32-34: User Management

- Registration with email verification

- Login with JWT authentication

- Password reset flow

- User dashboard with scan history

### Day 35-37: Billing Integration

- Stripe Checkout for subscriptions

- Webhook handling for payment status

- Plan limits enforcement

- Invoices and subscription management

## Phase 5: Polish & Beta (Week 6-7)

### Day 38-40: Legal & Compliance

- Imprint and contact page

- Privacy policy (GDPR-compliant)

- Terms of service

- Implement cookie banner

### Day 41-43: Bug Fixing & QA

- End-to-end testing of all flows

- Cross-browser testing

- Performance optimization

- Security review (OWASP basics)

### Day 44-45: Beta Launch

- Invite beta users (waitlist)

- Build in feedback mechanism

- Analytics setup (Plausible/Umami)

- Set up support channel

# 19. Technical Milestones

| Milestone | Due by | Acceptance Criteria | Risk |
| --- | --- | --- | --- |
| M1: Scan Engine POC | Day 10 | axe-core runs on 10 test URLs | Low |
| M2: Crawler works | Day 14 | 100-page crawl in <5 min | Medium |
| M3: German texts complete | Day 20 | 80+ rules translated and reviewed | Low |
| M4: Frontend Alpha | Day 28 | Scan E2E via UI works | Medium |
| M5: PDF Reports | Day 31 | Report generatable and correct | Low |
| M6: Billing live | Day 37 | Test purchase successful | Medium |
| M7: Beta-Ready | Day 45 | 50 beta users can scan | Medium |
| M8: Public Launch | Day 55 | 10 paying customers | Medium |

# 20. Quality Assurance & Testing

## 20.1 Testing Strategy

- Unit Tests: Jest for frontend, pytest for backend (~60% coverage)

- Integration Tests: API endpoints, database operations

- E2E Tests: Playwright for critical user flows

- Scan Validation: Comparison with WAVE/axe DevTools results

- Performance: Lighthouse, k6 for load testing

## 20.2 Test URLs for Scan Validation

- BIENE Award winners (expected to be good)

- Known problematic sites (expected to be bad)

- Various CMS: WordPress, Shopify, WooCommerce, Custom

- JavaScript-heavy SPAs (React, Vue-based)

## 20.3 Own Accessibility

AccessibilityChecker must itself meet WCAG 2.1 AA ('Eat your own dog food'):

- Regular self-scans of own application

- Test keyboard navigation

- Screen reader testing (NVDA, VoiceOver)

- Check color contrast

PART VI: RISKS & COMPLIANCE

# 21. Risk Assessment & Mitigation

| Risk | Prob. | Impact | Mitigation |
| --- | --- | --- | --- |
| Scan inaccuracy (false positives) | Medium | High | Clear communication of limits, manual review option |
| BFSG deadline postponed | Low | High | Tool has value without deadline; general a11y awareness rising |
| Large players (Siteimprove) go SME | Medium | Medium | Defend niche: German, affordable, BFSG-specific |
| Legal liability | Low | High | Clear disclaimers, no compliance guarantee, ToS |
| axe-core major changes | Low | Medium | Pin version, monitor changes, adapter layer |
| Translation errors | Medium | Medium | Native speaker review, community feedback |
| Solo dev burnout | Medium | High | Limit scope, automation, hire support at €5K MRR |
| Server overload if viral | Low | Medium | Prepare auto-scaling, queue-based system |

# 22. Legal Requirements

## 22.1 GDPR Compliance

- Privacy Policy: Art. 13/14 GDPR compliant, in German

- Data Minimization: Only collect necessary data (URL, results)

- Deletion Deadlines: Scan data after 90 days (or plan-dependent)

- DPA Contracts: Execute with Hetzner, Stripe, Mailgun

- Cookie Consent: TTDSG-compliant, only technically necessary cookies without consent

## 22.2 Disclaimers

- No Legal Advice: Tool provides technical analysis, not legal assessment

- No Compliance Guarantee: Automated tests cover ~40%

- Recommendation: For complete compliance, additional manual testing recommended

- Liability Limitation: Limit to subscription fees in ToS

## 22.3 Required Documents

- Imprint (§5 TMG): Name, address, contact, VAT ID

- Privacy Policy: GDPR-compliant

- Terms of Service: Usage terms, liability, cancellation

- DPA Template: For enterprise customers

# 23. Success Metrics & KPIs

## 23.1 North Star Metric

Monthly Active Scans (MAS): Total number of scans performed by active users

## 23.2 Key Performance Indicators

| Category | KPI | M3 Target | M6 Target | M12 Target |
| --- | --- | --- | --- | --- |
| Growth | Registered Users | 600 | 3,000 | 10,000 |
| Growth | Monthly Scans | 1,500 | 10,000 | 50,000 |
| Revenue | MRR | €1,800 | €10,800 | €36,000 |
| Revenue | Paying Customers | 25 | 120 | 350 |
| Conversion | Free → Paid | 4% | 5% | 5% |
| Retention | Monthly Churn | <8% | <5% | <4% |
| Engagement | Scans/User/Month | 3 | 4 | 5 |
| Quality | Support Tickets/100 Users | <5 | <3 | <2 |
| SEO | Organic Traffic | 1,000/mo | 5,000/mo | 20,000/mo |
| NPS | Net Promoter Score | >20 | >35 | >45 |

## 23.3 Tracking Implementation

- Product Analytics: Plausible or PostHog (privacy-friendly)

- Revenue: Stripe Dashboard + custom MRR tracking

- Scan Metrics: Internal DB queries, Grafana dashboard

- NPS: Quarterly in-app survey

- SEO: Google Search Console, Ahrefs

# Summary: Quick Start Guide

## The First 7 Days

| Day | Focus | Deliverable |
| --- | --- | --- |
| 1 | Repo & CI/CD | GitHub repo with Actions, Docker-compose |
| 2 | Infrastructure | Hetzner server live, PostgreSQL + Redis |
| 3 | API Scaffold | FastAPI with health-check endpoint |
| 4 | Puppeteer Setup | Headless Chrome running on server |
| 5 | axe-core Integration | First page scanned, results in DB |
| 6 | Crawler Basics | 10-page crawl working |
| 7 | Frontend Start | React app with URL input |

## Start Now: First Steps

- Secure domain: barrierefrei-check.de, accessibility-checker.de or similar

- Create Hetzner account and order servers

- Create GitHub repo with issue tracker for tasks

- Get Puppeteer + axe-core running locally (PoC)

- Begin German rule translations (can be parallel)

With this documentation package, you have everything you need for development and launch of AccessibilityChecker. The BFSG deadline on June 28, 2025 creates a unique time window - use it!

End of Document

AccessibilityChecker - Complete Product & Development Package

Version 1.0 | January 2026